## Slide 1: WELL STATUS Nov 13, 2023
Added Boost Pump to Well # 16 (Petak)
Replaced Pump in Well # 10
Added pump to Well #6
Reconnected Well # 8 Discharge Line behind Fairchild’s
City Wells
  Contract in work with MR Drilling
  Nov 14 City Council Meeting to authorize additional funding
  Planned start date: 4 Dec
Met LA Co Public works to discuss lining Altamir Canyon
  Step one of a long process
RPV Landslide Complex Working Group meeting every Wednesday 3-430
ACLAD and PBCA meeting with Cal Water every Tuesday
  Cal Water sponsors FLUME for $49 + tax and shipping
  Flumewater.com/calwater
Plans:
  Drill City Wells
  Repair Altamira Canyon Culvert
  Trouble shoot Well #2
CURRENTLY PUMPING 167K GPD
  Spreadsheet Available on website

## Slide 2: 4” Drainage Line Repair
Repaired leak in 4” dia drain line on 16 Cinnamon back yard
  Land movement pulled joint apart
Problem: It took 3 days to notify the right people with the right location to fix the pipe
Solution:
  Add sign to PBCA entrances with Emergency Phone Numbers for ACLAD and PBCA
  Blast email with a map of ACLAD drain lines and who to call if you discover a leak
  Look into auto text or phone message to ACLAD and PBCA board members
What should you do if you see a leak in a white PVC pipe
  Check your meter to make sure it’s not your irrigation system
    Buy a FLUME
  Call or text Gordon Leon 310-463-9244 and/ or Claudia Gutierrez 310-872-4874
  Take a picture and Drop a pin on you phone and text it to us

## Slide 3: Water Level Meter
Receive Eno Water sounder
Tried it on Well#10 sounding tube and 8” well casing
  Only works with sounding tube
Added thin wall ½” tube down well #6 and it worked great
Able to watch water draw down to optimize pump timer
Cost $1474 for Eno Sounder and aprox $15 per well + labor.
Need motion to authorize $1474 + ~ $200 for sounder tubing

## Slide 4: Cracks in PVDS Culvert
PVDS Culvert Repair
  City council to authorize funding on Nov 14
  Will start soon after Nov 14
Developed design for expansion joint with rapid implementation
  Contractor on board
Reviewed by Hout Engineering
  Suggested adding new culver inside existing or fiberglass culvert insert
  Agreed that this could not be done prior to the rains
  Approved our design as a near term fix
Need motion to authorize ACLAD funding, city willing to pay fair share ($10K)